Moniger Copilot

Statement of Work

This Statement of Work (“SOW”) is a template covering the engagement to design, build, and deliver the Moniger Copilot feature described in Moniger_Copilot_Overview.docx and Moniger_Copilot_Engineering.docx. Bracketed fields are placeholders to be completed before signature — this document does not bind either party until they are filled in and both parties sign below.

# Parties

| Client | [Client / Company Legal Name] |
| --- | --- |
| Contractor | [Contractor Legal Name] |

# Scope of Work

Contractor will design, build, and deliver the Moniger Copilot service as specified in the accompanying Overview and Engineering documents, including:

The FastAPI /ask service (classification, gating, anonymisation, context building, model routing, caching, response parsing).

The five context builders (spending, income, tax, comparison, merchant) and associated prompt content.

Unit tests for the deterministic modules and a 20-item evaluation set for manual/scripted quality review.

Deployment configuration for both Railway and AWS Lambda.

Handover documentation (this Engineering doc and Overview doc).

# Timeline & Milestones

| Week | Milestone |
| --- | --- |
| Week 1 | Architecture, data model, and prompt design signed off |
| Week 2 | Core pipeline implemented (classifier → anonymiser → context → router) |
| Week 3 | Caching, gating, and deployment configuration complete |
| Week 4 | Evaluation against the 20-question test set; fixes; handover |

Dates: engagement runs from [Start Date] to [End Date] ([Total Duration]).

# Deliverables

Source code in the agreed repository, under the moniger-copilot/ structure.

Passing unit test suite (tests/test_classifier.py, test_anonymiser.py, test_gating.py).

Completed evaluation run against tests/eval/test_set.json with results documented.

Working deployment on at least one of the two supported targets (Railway or AWS Lambda), as agreed with Client.

# Fees & Payment Terms

| Total Fee | [Amount and Currency] |
| --- | --- |
| Payment Schedule | [e.g. 50% on signature, 50% on final delivery] |
| Payment Method | [Bank transfer / other] |

# Third-Party Costs

Anthropic API usage and Redis hosting costs incurred during development and testing are billed separately to [Client / Contractor] and are not included in the fee above unless stated otherwise.

# Data & Confidentiality

All transaction data used during development must be synthetic (see data/synthetic_transactions.json) unless Client explicitly provides anonymized real data with written authorization. Contractor will not retain Client user data beyond what is required to complete this engagement.

# Acceptance Criteria

All unit tests pass.

The service correctly classifies and answers at least [Acceptance Threshold, e.g. 17/20] of the questions in tests/eval/test_set.json on manual review.

No real PII is observed in Redis cache contents or LLM request logs during review.

# Signatures

Client: _______________________________   Date: ______________

Contractor: ___________________________   Date: ______________